


[image: image1.png]



         CITY OF PITTSBURGH

        DEPARTMENT OF PUBLIC WORKS
TO:
Joanna Doven

Press Secretary

FROM:
Robert W. Kaczorowski
DATE:
July 27, 2012
RE:
NEWS RELEASE

______________________________________________________________________________
STREET RESURFACING WORK 
*All Work is Mechanical Failure and Weather Permitting

The City of Pittsburgh advises that the Department of Public Works will perform STREET RESURFACING Work at the following sites this week:
MILLING
Monday, July 30th and Tuesday, July 31st from 7:00 p.m. to 5:00 a.m.
· Liberty Avenue from Centre Ave to Edmond St
Thursday, August 2nd from 7:00 a.m. to 7:00 p.m.
· Cedarville Street from Lorigan St to Liberty Ave
· N Negley Ave from East Liberty Blvd to Stanton Ave
Friday, August 3rd from 7:00 a.m. to 7:00 p.m.
· Stanton Ave from N Highland Ave to N Negley Ave
· President Way from Chislett St to Antietam St
PAVING
Saturday, July 28th from 7:00 a.m. to 7:00 p.m.
· Wilson Ave from N Charles St to Perrysville Ave
· Kirkbride St from California Ave to Brighton Rd
· Crucible St from Dickens St to Wilton Way

· Crucible St from Woodlow St to Small Way

· Woodlow St from Steuben St to Crucible St

Monday, July30th from 7:00 a.m. to 7:00 p.m.
· Wilson Ave from N Charles St to Perrysville Ave
· Woods Run Ave from Mitchell St to Good Asphalt
Page 2

Street Resurfacing Work

July 27, 2012

Tuesday, July 31st from 7:00 a.m. to 7:00 p.m.
· Cemetery St (Television Hill) from Belleau St to Lanark St
· Rising Main Ave from Lanark St to Meadville St

· Fountain St from Compromise St to Henderson St

Wednesday, August 1st from 7:00 p.m.to 6:00 a.m.
· 2nd Ave from Municipal Courts Dr to 10th St Bridge
· Liberty Ave from Centre Ave to Edmond St
Thursday, August 2nd and Friday, August 3rd from 7:00 p.m. to 6:00 a.m.

· Liberty Ave from Centre Ave to Edmond St

RWK/JK:jb

